# Project Activity Log

Clayton Thomas McIntyre
April 10, 2025

# New Cognex Camera

- We won’t request purchase of new GPU until we confirm camera will work

- Began image collection, completed one run with full set of images

- After first run had to adjust select welds to ensure they were in frame

- Began second run

- Began classifying images as good/bad

# Welder 3

Assisted Luis with tuning the new motors.

Helped Ralph route the wires for the new camera.

Crunched the numbers to determine how much faster the new motors are, see the last page.

Began setting global offsets to prep to be able to take pictures

# Welder 4

Assisted in removal of stripped screw, resulting in a damaged spacer. Working with production to prevent this issue in the future since it’s happened more than once.

Few manual welds.

Continuous monitoring of welds, adjusting as needed.

Fixed issue of excessive manual welds on side 3 tabs

# WeldBuddy

Met with Ryan and Carlos to refine scope, will set up meeting with larger group once scope finalized.

Made it so that software can handle multiple sessions simultaneously

Added export function so that logs can be downloaded as excel reports

Fixed numerous bugs relating to what data it allows users to enter, (ensure values are positive integers, program cannot reduce inventory below 0 etc.)

Modified the project hierarchy to make it more manageable

Added a Caran Logo!

Added warning messages for when 10 or fewer spacers can be welded with current levels of inventory

Current job, and number of spacers remaining on job are now displayed to the user.

Made jobs spacer dependent, so that the same job does not display for every spacer, which made a lot of bugs that had to be fixed

Text logs now write to a logs folder instead of the main project folder

Lot number of scrapped parts now collected from user

Made documentation for the project covering structure, installation and setup, configuration, database setup, code details, and usage.

Properly set up Mod C, Triton Top, Middle, Bottom, GNF3 upper and lower spacers with part names and part numbers

# Mod-C Fixture Comparison

I need to have a discussion with the group to discuss how we will resolve this.

Based upon discussion between Carlos, Ryan and Myself, Automation is recommending we make new clamps that will be for fixture B to account for differences between the fixtures.

Potentially we will no longer use these fixtures, Ryan sent out an email about it Tuesday 4/8/2025

# Air Knife Prototypes (Argon Nozzle)

Redid testing under higher pressure and with more versions of air knives, Eric will present findings.

Assisted Eric in cleaning/curing of 3d printed prototype

# Triton

Measured distance between overlap to radius for all A Cells on an assembled Triton spacer to determine how much more of an overlap we can get on the A Cells.

Remeasured overlap on new A Cells that have increased overlap to ensure that they would not cause issues