# Project Activity Log

Clayton Thomas McIntyre
August 14, 2025

# Welder 3

Inspected spacers of second shift laser operator prior to welding

Set up production run for Triton Bottoms

Adjusted address issue with burndowns around the water rods

Created new weld routines with “reversed racetrack” to reduce probability of burndowns

Provided assembly tips to production to reduce number of gaps to avoid burndowns

# WeldBuddy and Weld Stats

Built out welding statistics and made them so that they display in Weldbuddy, see picture in last page

The server for Weldbuddy is ready, I plan on meeting with IT as soon to set everything up

Software tracks Total Average Cycle time to weld a part, average number of manual welds, average idle time during manual welds, average idle time between welded parts, average cycle time of individual welds and average gas down time

Debugging

Made weld stats asynchronous to fix issues where software lagging

Discovered and fixed major bug that manifested due to integrating weld statistics, which caused inventory tracking to malfunction, made it so that inventory is now managed by a database

Scheduled meeting with IT for tomorrow where we will go over the server and begin working towards rollout

Added charts to welding statistics

Added automated saving of weld statistics

Coming early tomorrow to work with IT to debug issues with connecting to database on server

# Welder 6

Installed weather stripping on the doors for welder 6

Leveled the machine

Flipped the hinges of the doors right side up (they were installed upside down)

Leveled and aligned the doors

Installed majority of plumbing for argon gas system

Installed foam to seal internals

# Welder 2

Began setting “Global” positioning for GNF3 lower spacer so functional testing can begin

With guidance from Luis, tuned to motors to fix issue with vibrations

# Smart Scope Inspection Recording

Assigned project

In communication with vendor to supply a system to record inspections

# Miscellaneous

Cleaned/organized cage in preparation for visitors next week

Trained in CPR