# Project Activity Log

Clayton Thomas McIntyre
September 18, 2025

# Welder 3

Adjusted welds to fix frame/cell rejects

Addressed issue with camera

Worked with Harry to get motors back into phase

Redid the global offsets after it was discovered y-axis shifted by 10 thousandths

Adjusted offset to inspect to reduce manual welds

Worked with Luis and Luck Chan to get a new rule set up to detect gaps in the cell/frame welds

Machine is running well; haven’t made any adjustments this week

Worked with Evan to try and solve our envelope being to low on the Triton Spacers

# Welder 4

We had one machine error reject on a tab weld, I was unable to determine the root cause

# Welder 2

Installed new iteration of camera mount

Troubleshooting kinematic mount

Converted weld routines that were missing from our initial converted file

Worked with Harry to verify the weld routines are working correctly

Identified issue with the A-axis

# Welder 6

Installed saddle

With Luis’s assistance we were able to jog the B axis with the new metal belt

Begin assembling beam delivery tube, discovered issue with tubes sizing, picture at end of report

Installed the beam delivery tube with Eric

# Argon Nozzle

Tapped, assembled, and test fit the current version of the nozzle mount to welder 2

# Smart Scope Inspection Recording

Met with vendor to discuss system

Caran will borrow a “loaner” PC from the vendor, and purchase some hardware to begin functional testing to ensure we are able to capture video feed before purchasing a full system

Calling vendor today to work out details of obtaining loaner system

Awaiting approval for TE to purchase preliminary hardware and obtain loaner system

# Triton Overlay Requirement

Began assessing data, some preliminary findings which I’m not ready to report on

Expect to be ready to present when Gene returns

Met with Maria, obtained clarification on some inspection data

Planning a meeting with stamping engineers to better understand the data I’m seeing before presenting to the group

Went over the data with stamping engineers

Planning meeting with Lewis and stamping engineers early next week, expect to present findings to larger group next week

# WeldBuddy and Weld Stats

Weldbuddy is currently operational, I’ve done preliminary testing and everything seems functional

More testing needed to validate functionality

Provided testing doesn’t fine major issues, will begin rollout in the coming weeks