# Project Activity Log

Clayton Thomas McIntyre
January 8, 2025

# Triton Envelope Issue

We’ve yet to order new posts, focus has been on weld development.

# Welder 2

Requested parts for weld development/qualification of GNF3 lowers on welder 2

Submitted select weld types to met lab for analysis

Worked on min-max testing

Results from met lab indicated we were at or below minimum for penetration on most weld types

Modified the angle of seam welds to improve penetration in the direction which they measure

Modified angle of seam welds reintroduced rollback issue, which I think I have solved but I need to weld more bands to prove it

Thank you to everyone for your patience!

5 spacers have been submitted to Metlab and cross sectioned so far, we have a good handle on all weld types except for the tab welds

Back reflection errors have been a major pain point on both welders; we’ve had to introduce tilt to the tab welds to avoid reflection errors on welder 2 and will likely have to do so for 6, introducing a tilt is not trivial

Currently, we’re exclusively using non-scrap inventory as I need to rule out bad parts as a cause for any issues encountered, we need to keep an eye on inventory levels to ensure we have what is needed for when production starts

Fixture is currently in the process of being modified, I’m continuing tab weld development on the upper fixture

Laser perimeters are not updating reliably, meaning they need to be set manually which slows us down

Our optimizer software is currently not functioning properly

Harry was out sick over the holidays, bug list has been growing and he’s only been able to start working on things again this week

# Welder 6

Assisted Eric when needed

# WeldBuddy and Weld Stats

No updates

# Triton Overlay

Have the necessary modifications been made to the die?

When are the A cells running?

Is everything in place for validation of the parts?

Is anything further needed from automation?